# Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| **Date** | **28 October 2022** |
| **Team ID** | **PNT2022TMID29553** |
| **Project Name** | **A Gesture - Based Tool for Sterile Browsing of Radiology Images** |
| **Maximum Marks** | **8 Marks** |

# Product Backlog, Sprint Schedule, and Estimation: (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-1** | **Data Collection** | USN-1 | Download the Dataset | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-1** |  | USN-2 | Image Pre-processing | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-1** |  | USN-3 | Import and Configure the Image Data  Generator Library and Class | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-1** |  | USN-4 | Apply Image Data Generator Functionality to Train-Set and Test-Set | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-2** | **Model Building** | USN-5 | Import the Model Building Libraries and Initializing the Model | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| **Sprint-2** |  | USN-6 | Adding CNN Layers and Dense Layers | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-2** |  | USN-7 | Configure the Learning Process | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-2** |  | USN-8 | Train the Model, Save the Model and Test the Model | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-3** | **Application Building** | USN-9 | Create Web Application using HTML, CSS, JavaScript | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-3** |  | USN-10 | Build Python code | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-4** | **Train The Model on IBM** | USN-11 | Register for IBM Cloud | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |
| **Sprint-4** |  | USN-12 | Train the Model and Test the Model and its Overall Performance | 10 | High | Akash, Jeevanesh , Sriram ,Vetriselvan |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-1** | 10 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 10 | 29 Oct 2022 |
| **Sprint-2** | 10 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 10 | 05 Nov 2022 |
| **Sprint-3** | 10 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 10 | 12 Nov 2022 |
| **Sprint-4** | 10 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 10 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit

(story points per day)

